# BadgeDay — Project Brief for Claude Code

## What this is

BadgeDay Command V1: a web app for firefighter promotional candidates (Lieutenant / Captain / Battalion Chief). The candidate uploads their department's announced promotional reading list (their own public documents: SOGs listed on the exam announcement, standard published texts) and BadgeDay generates cited practice questions from those exact documents, with a quiz interface that tracks coverage until nothing on the list can surprise them.

B2C subscription product under Sirens to Syntax LLC. Consumer brand — completely separate from DrillGround (B2G). Domains: badgeday.com / badgeday.app. Social: @badgedayapp.

## The one-sentence pitch

"Upload your reading list. Drill cited questions until badge day."

## V1 scope (MVP — build only this)

- Auth + billing: email auth, Stripe subscription (monthly ~$29 and a 90-day intensive ~$129 — exact pricing configurable, not hardcoded).

- Document upload: PDF/DOCX, per-user private storage. The candidate uploads their own documents; we ship zero content.

- Ingestion pipeline: Azure Document Intelligence → hybrid chunking. Chunking must respect document outline numbering (SOGs are numbered hierarchically, e.g., 304.2.1 — chunk boundaries follow the outline structure, falling back to semantic chunks for unnumbered text). Store chunks with full location metadata (doc, section number, page).

- Question generation: Anthropic API, RAG-grounded. Question types: multiple choice, true/false, short-answer with model answer. EVERY question stores a citation (document + section/page) resolvable back to the stored chunk. Generation prompt uses strict guardrails: questions derive ONLY from retrieved chunks, never from model world-knowledge about fire service topics. Structured JSON output, schema-validated; reject and regenerate on validation failure.

- Quiz UI: practice sessions by document or full-list mix; grade answers; show citation + source section reference on review; flag/save questions; coverage tracker (% of each document's sections exercised).

- Account basics: delete documents, delete account (hard-delete user content).

## Explicitly OUT of scope for V1

- Voice / oral-board simulation (that's the V2 engine — do not scaffold it)

- Entry-level tier (BadgeDay Entry comes later)

- Department/team accounts of ANY kind (see firewall below)

- Native mobile apps (responsive web only)

- Community features, leaderboards, content marketplace

## Hard constraints — never violate, never "helpfully" work around

- Citation grounding: no question ships without a traceable source location. If retrieval confidence is low, generate fewer questions, not ungrounded ones. This discipline is the product.

- Copyright: questions and answers are written in original words. Cite locations; do not reproduce passages from uploaded texts beyond short functional references. Never store or display long verbatim extracts in question content.

- Buyer firewall: individuals only. No feature that lets a department create, export, or administer examinations. No org accounts, no "share with my department," no exam-builder mode. (Company policy: exam prep is sold only to individuals; exam creation is sold to no one.)

- No department-specific content from us: the system contains no preloaded department documents. Users upload their own.

- Privacy: user documents are private per user, never shared across users, never used to improve prompts/models, hard-deletable.

## Tech stack (use this; ask before deviating)

- Backend: Python 3.12+ / FastAPI

- DB/Auth/Storage: Supabase (Postgres, auth, file storage)

- Doc processing: Azure Document Intelligence (existing resource: sts-docintel in resource group sts-examgen-rg)

- LLM: Anthropic API (claude-sonnet-4-6 for generation)

- Payments: Stripe (subscriptions + one-time 90-day pass)

- Frontend: React + Vite, Tailwind. Keep it simple; no SSR framework unless justified.

- Hosting target: Azure (align with existing sts infrastructure)

## Repo conventions

- Private repo. Secrets via .env + python-dotenv, never committed. Maintain .env.example with variable names only.

- .gitignore includes: .env, __pycache__/, .venv/, uploads/, *.pdf, *.docx (no user/test documents in git history — test fixtures use small synthetic files in tests/fixtures/ only, explicitly allowed via !tests/fixtures/*).

- Branch workflow: feature branches → PR → merge to main. No direct commits to main.

- Tests: pytest. The ingestion chunker and the citation resolver get real test coverage first — they are the two components where silent failure destroys the product.

## Build order

- Scaffold: repo hygiene, FastAPI skeleton, health endpoint, config loading

- Ingestion as a CLI-first pipeline: file → Document Intelligence → outline-aware chunks → stored with metadata (testable before any UI)

- Generation: prompt + JSON schema + validation + citation resolution; golden-file tests with a synthetic SOG fixture

- Supabase schema: users, documents, chunks, questions, sessions, responses

- API endpoints wiring pipeline to storage

- Minimal frontend: upload → generate → quiz → review loop

- Stripe integration + gated access

- Deploy pipeline to Azure

## Working style

- Propose ONE change at a time. For every code change, state the exact file, the exact location (function/line context), what it replaces, and what comes immediately before and after it.

- When a design decision has meaningful alternatives, present the options and a recommendation before implementing.

- Flag anything that drifts toward the out-of-scope list or the hard constraints instead of building it.